|  |  |  |  |
| --- | --- | --- | --- |
| **Meeting Description** | | | |
| **Date:** | 02/25/2015 | | |
| **Meeting Attended by:** | | | |
| Jon Whitaker, Li Lao, Matt Frandsen, Dylan Lytle | | | |
| **Purpose of Meeting:** | | | |
| The purpose of this meeting is to get together and get our schedule more defined, distribute the cameras from Point Grey so that we can start researching the image processing, and try and determine if Li is going to be in our group. | | | |
| **Review Notes:** | | | |
| **Goal for things done by summer**   * **Recognize colors with the camera** * **Have the frame built and working with cameras** * **Have the camera recognizing the orientation of the cube** | | | |
| **Issue and Action Required** | | **Assigned to** | **Date due** |
| Get the frame built | | Matt Frandsen | 03/11/15 |
| Research the image processing | | Li, Jon | N/A |
| Clean up the firmware, get the switch module integrated into the fpga | | Dylan Lytle | 3/11/15 |
| **Follow-Up:** | | | |
|  | | | |