|  |  |  |  |
| --- | --- | --- | --- |
| **Meeting Description** | | | |
| **Date:** | 01/28/2015 | | |
| **Meeting Attended by:** | | | |
| Jon Whitaker, Li Lao, Matt Frandsen, Dylan Lytle | | | |
| **Purpose of Meeting:** | | | |
| The purpose of this meeting was to discuss the current progress of the project | | | |
| **Review Notes:** | | | |
| **Just met after class and discussed with Professor Stevens about possible using his Lab to house our project so we can all come work on it.** | | | |
| **Issue and Action Required** | | **Assigned to** | **Date due** |
| Put instructions on how to build the firmware up on Github | | Dylan Lytle | 02/04/15 |
| Meet with Matt’s Dad and work on the Frame | | Matt Frandsen, Dylan Lytle | 02/01/15 |
| **Follow-Up:** | | | |
| **01/31/2015**  **Dylan and Matt went to Matt’s Dads work and designed the frame. Matt’s Dad will try and get it built by next week 02/07/2015.**    **02/04/2014**  **Instruction for building and loading the firmware, as well as building the Test Application have been uploaded to github** | | | |